# WORK BREAKDOWN STRUCTURE:

# NEXUS: LEGION OF ENGINEERING SOLUTIONS

Contents

Outline View	2

Hierarchical Structure	2

Tabular View	4

Tree Structure View	5

WBS Dictionary	6

# Outline View

- Nexus

  - Initiation

    - Requirements

    - Scope(Complete automation and integration)

    - Submit Project Proposal

    - Project proposal Signed/Approved

  - Design and development

    - Front-end Design

    - Database Design

    - Back-end Development

    - Creating Recommendation Model

    - Procure Hardware/Software

  - Testing

    - System Quality Testing

    - Unit Testing

    - System Testing

1.4.   Control

1.4.1. Project Management

1.4.2. Project Status Meetings

1.4.3. Risk Management

1.4.4. Update Project Management Plan

# Hierarchical Structure

| Level | WBS Code | Element Name |
| --- | --- | --- |
| 1 | 1 | Nexus |
| 2 | 1.1 | Initiation |
| 3 | 1.1.1 | Requirements |
| 3 | 1.1.2 | Scope(Complete automation and integration) |
| 3 | 1.1.3 | Submit Project Proposal |
| 3 | 1.1.4 | Project Proposal Signed/Approved |
| 2 | 1.2 | Design and Development |
| 3 | 1.2.1 | Front-end Design |
| 3 | 1.2.2 | Database Design |
| 3 | 1.2.3 | Back-end Development |
| 3 | 1.2.4 | Creating Recommendation Model |
| 3 | 1.2.5 | Procure Hardware/Software |
| 2 | 1.3 | Testing |
| 3 | 1.3.1 | System Quality Testing |
| 3 | 1.3.2 | Unit Testing |
| 3 | 1.3.3 | System Testing |
| 2 | 1.4 | Control |
| 3 | 1.4.1 | Project Management |
| 3 | 1.4.2 | Project Status Meetings |
| 3 | 1.4.3 | Risk Management |
| 3 | 1.4.4 | Update Project Management Plan |

# Tabular View

| Level 1 | Level 2 | Level 3 |
| --- | --- | --- |
| 1 Nexus | 1.1 Initiation | 1.1.1 Requirements 1.1.2 Scope(Complete automation and integration) 1.1.3 Submit Project Proposal 1.1.4 Project Proposal Signed/Approved |
|  | 1.2 Design and Development | 1.2.1 Front-end Design 1.2.2 Database Design 1.2.3 Back-end Development 1.2.4 Creating Recommendation Model 1.2.5 Procure Hardware/Software |
|  | 1.3 Testing | 1.3.1 System Quality Testing 1.3.2 Unit Testing 1.3.3 System Testing |
|  | 1.4 Control | 1.4.1 Project Management 1.4.2 Project Status Meetings 1.4.3 Risk Management 1.4.4 Update Project Management Plan |

# Tree Structure View

Nexus

1

Initiation

1.1

Requirements

1.1.1

Scope(Complete automation and integration)

1.1.2

Submit Project Proposal

1.1.3

Project Proposal Signed/Approved

1.1.4

Design and Development

1.2

Front-end Design

1.2.1

Database Design

1.2.2

Back-end Development

1.2.3

Creating Recommendation Model

1.2.4

Procure Hardware/Software

1.2.5

Testing

1.3

System Quality Testing

1.3.1

Unit Testing

1.3.2

System Testing

1.3.3

Control

1.4

Project Management

1.4.1

Project Status Meetings

1.4.2

Update Project Management Plan

1.4.4

Risk Management

1.4.3

# WBS Dictionary

| Level | WBS Code | Element Name | Definition |
| --- | --- | --- | --- |
| 1 | 1 | Nexus | All work to implement a system. |
| 2 | 1.1 | Initiation | The work to initiate the project. |
| 3 | 1.1.1 | Requirements | Finalization of the tools and technologies required for the development of the project. |
| 3 | 1.1.2 | Scope(Complete automation and integration) | Discussion of all the activities that are done to develop and deliver the software product. |
| 3 | 1.1.3 | Submit Project Proposal | The team submits the project for approval. |
| 3 | 1.1.4 | Project Proposal Signed/Approved | The mentor signs the project which authorizes the team to proceed further. |
| 2 | 1.2 | Design and Development | Complete project execution. |
| 3 | 1.2.1 | Front-end Design | Creation of the graphic design and user interface. |
| 3 | 1.2.2 | Database Design | Creation of the complete database from the previously collected data. |
| 3 | 1.2.3 | Back-end Design | Development of the server side application and everything that communicates between the database and the browser. |
| 3 | 1.2.4 | Creating Recommendation Model | Study and implementation of the recommendation system using collaborative filtering. |
| 3 | 1.2.5 | Procure Hardware/Software | The procurement of all hardware, software and facility needs for the project. |
| 2 | 1.3 | Testing | The system is tested with a select set of users. |
| 3 | 1.3.1 | System Quality Testing | Testing of the system quality to evaluate the compliance of the system with the corresponding requirements. |
| 3 | 1.3.2 | Unit Testing | All units are individually and independently tested for proper operation. |
| 3 | 1.3.3 | System Testing | Testing of the complete and fully integrated software product. |
| 2 | 1.4 | Control | The work involved for the control process of the project. |
| 3 | 1.4.1 | Project Management | Overall project management for the project. |
| 3 | 1.4.2 | Project Status Meetings | Weekly team status meetings. |
| 3 | 1.4.3 | Risk Management | Risk management efforts as defined in the Risk Management Plan. |